### Project Overview

Project Name
Crypto vs Stock Market – Diversification & Risk Insights Dashboard

Prepared By
Business Analyst – Rohan Hasnani

Purpose
This project aims to design and build a dashboard that helps the investment and product teams understand how adding crypto assets (e.g., Bitcoin, Ethereum) to traditional portfolios (e.g., equity indices, gold) impacts overall risk, return, and diversification. The insights will support decisions on whether to include crypto in recommended portfolios for retail clients.

### Business Problem / Opportunity

Retail investors are increasingly interested in crypto, but the product team lacks data-driven insight into:

- How crypto performs relative to traditional assets

- Whether crypto truly improves portfolio diversification

- How risk (volatility, drawdown) changes when crypto is added

Currently, decisions are based on ad-hoc analysis, external articles, or manual spreadsheets. This leads to:

- Inconsistent messaging to clients

- Difficulty justifying portfolio recommendations

- Limited ability to explain risk trade-offs using clear visuals

There is an opportunity to build a centralized, interactive dashboard to support evidence-based portfolio decisions and client education.

Business Objectives

- Support Product Decisions
Enable product and investment teams to decide if and how much crypto should be included in standard model portfolios.

- Quantify Risk & Diversification
Provide clear metrics on returns, volatility, correlation, and drawdown for crypto vs traditional assets.

- Portfolio Scenario Comparison
Allow stakeholders to compare multiple portfolio scenarios (e.g., with and without crypto) on a risk–return basis.

- Improve Client Communication
Provide visuals that can be reused in investor decks or educational content to explain crypto’s role in diversification.

### Scope

#### 1 In Scope

- Historical data integration for:

  - Crypto assets (e.g., BTC, ETH)

  - Stock indices / ETFs (e.g., S&P 500 ETF, NASDAQ, TSX – pick 1–2)

  - Optional: Gold or bond ETF as a “traditional” hedge asset

- Calculation of:

  - Daily returns per asset

  - Annualized return & volatility

  - Rolling correlations between crypto and traditional assets

  - Max drawdown per asset

- Definition and analysis of portfolio scenarios, e.g.:

  - 60/40 (Equity/Bonds or Equity/Gold) – no crypto

  - 55/35/10 (add 10% crypto)

  - Other variants if needed

- Development of a Power BI dashboard with:

  - Market Overview page

  - Correlation & Diversification page

  - Portfolio Scenarios / Risk–Return page

- Documentation:

  - BRD (this document)

  - FRD (functional details, data model, calculations)

  - User stories & acceptance criteria

#### 2 Out of Scope

- Real-time trading system or live orders

- Direct portfolio execution or trade recommendations inside the tool

- Personalized portfolios for individual clients

- Complex derivatives (options, futures, leveraged tokens)

- Regulatory reporting or compliance workflows

### Stakeholders

- Business Sponsor / Product Owner

  - Approves scope and priorities

  - Uses insights to shape product roadmap

- Investment / Research Team

  - Defines portfolio scenarios

  - Validates financial assumptions and metrics

- Data / Analytics Team

  - Sources and validates data

  - Supports SQL/Python pipeline

- Business Analyst (You)

  - Requirements gathering

  - BRD/FRD, user stories

  - UAT coordination

- BI / Data Visualization Developer (You or others)

  - Power BI model and report development

- End Users

  - Product managers, research analysts, senior management

### High-Level Requirements

BR-01 – Asset Performance Comparison
The system shall provide a view to compare historical prices and returns of selected crypto and traditional assets over a chosen time range.

BR-02 – Risk Metrics Per Asset
The system shall calculate and display key risk metrics per asset, including:

- Annualized return

- Annualized volatility

- Max drawdown

- Rolling volatility (e.g., 30- or 90-day, if implemented)

BR-03 – Correlation Analysis
The system shall calculate and visualize correlations between:

- Crypto assets and equity indices

- Crypto assets and gold/bonds (if included)

BR-04 – Rolling Correlation Trend
The system shall show how correlation between selected asset pairs changes over time (e.g., BTC vs S&P 500).

BR-05 – Portfolio Scenario Definition
The system shall allow definition of pre-configured portfolio scenarios with specified asset weights (e.g., 60/40, 55/35/10).

BR-06 – Portfolio Risk–Return Summary
The system shall calculate and display, for each scenario:

- Annualized portfolio return

- Annualized portfolio volatility

- Optional: simple risk-adjusted measure (e.g., Sharpe ratio using a fixed risk-free rate)

BR-07 – Scenario Comparison View
The system shall provide a visual comparison of all scenarios in a single view, highlighting trade-offs between risk and return.

BR-08 – Time Range & Asset Filters
The dashboard shall support filtering by:

- Date range

- Asset type (Crypto / Index / Commodity)

- Specific assets (BTC, ETH, SPY, GOLD, etc.)

BR-09 – Export / Screenshot Support
The dashboard visuals shall be suitable for export (PDF/Image) for use in presentations and reports.

### Assumptions

- Historical price data for all selected assets is available via public APIs or CSV downloads.

- Daily closing prices are sufficient for analysis (no intraday data needed).

- Data will be stored in a simple relational model (e.g., SQL database or structured tables) and/or imported via CSV.

- No strict real-time requirement; data can be updated daily, weekly, or manually for demo purposes.

- Stakeholders understand basic financial metrics (return, volatility, correlation) and will help validate formulas.

### Constraints

- Tooling is limited to SQL, Python, and Power BI.

- The initial version will be a prototype / internal dashboard, not a full production system.

- Full automation of daily data refresh may not be implemented in the first version; a manual refresh is acceptable for now.

### Risks & Mitigations

Risk 01 – Data Quality / Gaps

- Description: Missing or inconsistent historical price data may affect accuracy.

- Mitigation: Use well-known sources, perform validation checks, and document any data gaps.

Risk 02 – Misinterpretation by Non-Experts

- Description: Stakeholders may misinterpret correlation and volatility.

- Mitigation: Include tooltips, explanatory notes, and a brief “How to Read This Dashboard” section.

Risk 03 – Over-reliance on Historical Data

- Description: Historical performance may not predict future performance.

- Mitigation: Clearly state limitations and disclaimers in the dashboard.

### KPIs & Success Criteria

The project will be considered successful if:

- The product/investment team can clearly identify whether crypto improves diversification in at least 2–3 model portfolios.

- The dashboard is used in at least one internal meeting to support a portfolio design decision or client messaging.

- Stakeholders confirm that:

  - They can understand asset risk/return and correlations without using spreadsheets.

  - They can compare at least two portfolio scenarios side by side for risk–return trade-offs.

Example KPIs:

- Number of product / research decisions supported by this dashboard in a quarter

- Reduction in manual Excel-based analysis time (qualitative)

- Stakeholder satisfaction score (via simple feedback survey)

### High-Level Timeline (You Can Adjust)

- Week 1 – Requirements finalization, data source research, BRD sign-off

- Week 2 – Data extraction & cleaning with Python/SQL

- Week 3 – Data model design + initial Power BI dashboard

- Week 4 – Refinement, validation with stakeholders, UAT, documentation (FRD, user stories)